## Slide 1: SM-515 Software Verification & Validation Traceability (Fall 2002 Semester) (Lecture 4: 14/10/2002)
Dr. Kıvanç DİNÇER
TÜBİTAK-UEKAE/İLTAREN
http://www.uao.tubitak.gov.tr/

## Slide 2: Traceability
Successful system development depends on the ability to satisfy stakeholder needs and requirements and to reflect these in the delivered system.
Requirements, design, and implementation that are complete, correct, consistent, and error free play a major role in ensuring that the delivered system meets stakeholder needs.
  Critical keys to this are understanding and tracing the relationships that exist amongst system requirements, design, code and test.

## Slide 3: Typical System &Software Development Life Cycle
System
Requirements
Hardware & Software
Requirements
Preliminary
Design
Detailed
Design
Build & Test
Integration Test
& Evaluation
Operation
& Maintenance
broadly outline the desired capabilities which are investigated to ascertain
feasibility and practicality of the desired system and examine trade-offs.
new system or significant modification of
existing or legacy system
It is essential to maintain traceability from the system requirements to
operation and maintenance to assure that the delivered system meets
the stated organizational needs of the stakeholder.
Waterfall
Model

## Slide 4: System Life Cycle for Traceability Management
Within any system development life cycle, requirements must be traced both forward and backward
to assure
  that the correct system is being designed and produced,
  that the correct design and production approaches are used.

## Slide 5
System
Requirements
Hardware & Software
Requirements
Preliminary
Design
Detailed
Design
Build & Test
Integration Test
& Evaluation
Operation
& Maintenance
usually prepared in natural language, are provided by the stakeholder
may be poorly written and only vaguely define stakeholder desires
Waterfall
Model
trace forward
trace backward
The needs and outcomes for each life cycle activity must be documented.

## Slide 6: Need for Traceability
Traceability is essential to V&V:
(is needed to better understand the processes used to develop the system and the products that result)
  Traceability is essential to verify that the requirements of one phase translate to outcomes of that phase
    which become the requirements for the next phase, and so on.
  Traceability is equally essential to validate that system requirements are satisfied during operation.

## Slide 7: Need for Traceability
Traceability is needed for change control, development process control, and risk control.
  Tracing provides insights to non-behavioral components such as quality, consistency, completeness, impact analysis, system evolution, and process improvement.
Traceability supports assessment of under- or overdesigns.
Traceability supports conflict detection
  by making it feasible to examine linkages within and across selected entities
  by providing visibility into the entire system.

## Slide 8: A Controversy !
There is a widespread acceptance of the necessity to trace
BUT
There is a considerable controversy as to the ultimate need, purpose, and cost of tracing from requirements to delivered product.
  Lack of automated approaches to implement the process
  Concomitant time and effort that must be applied with any of the presently available support tools.

## Slide 9: Problems and Issues
The necessity to manually add trace elements to requirements documents and subsequent work products from software development.
  These products have little or no direct consequence to the development team (assignment of trace elements generally a low priority.)
Traceability is often misunderstood, frequently misapplied, and seldom performed correctly.
Complexity of the [multi-discipline] projects
  Each discipline may have languages, methods and tools peculiar to the discipline.

## Slide 10: Problems and Issues
Stakeholder and developer at development time should decide
  How to apportion projects by discipline
  The type and nature of information that should be traced across different disciplines
  The types of tools that can be used to provide consistent and correct traceability across disciplines.
Currently, there is no single modeling method or language sufficiently rich to represent all aspects of a large complex system and still be understandable to those involved!

## Slide 11: Definition of Terms
Flowdown: To move or circulate from upper to lower levels;
  as to trace a requirement from a top level to designs to code to test.
Impact Analysis: Separation into constituent parts to examine or distinguish contact of one on another, a communicating force.
  As to focus on software changes and the traceable consequences – relating software requirements to design components.
Thread: To connect; as to pass a thread through; string together; as to link behaviors of a system together.

## Slide 12: State of Practice
Traceability management applies to the entire development life cycle from project initiation through operation and maintenance.
It is feasible to manage tracing using a combination of manual and automated assistance.
  Case Tools

## Slide 13: Traceability Management Across the SDLC
System
Requirements
Hardware & Software
Requirements
Preliminary
Design
Detailed
Design
Build & Test
Integration Test
& Evaluation
Operation
& Maintenance
Traceability Management

## Slide 14: Contemporary Traceability Practices
Even with a CASE Tool, the initial identification of trace entities and linkages must be accomplished manually.
  Need to establish a unique identification system and follow this scheme throughout the life of the project.
The unique identity may be linked within and across documents using manually derived traceability tables to assure full traceability over all aspects of the project.
  A typical output of tracing is a traceability matrix that links high-level requirements to each and every other requirement or specification of the system.

## Slide 15: Traceability Matrix for Multi-Segment System
System Requirements Document | Systems Specification | Segment 1 | Segment 2 | Segment 3 | Interface Control Document
3.1.2.1 | 3.3.4.5 3.3.4.6 | 3.2.2.5.6 3.2.2.5.7 3.4.5.6.2 | 3.5.3.2 |  | 3.1.4.6.7 3.1.4.6.8 3.1.4.6.9
3.4.3.1 | 3.6.7.2 3.8.4.3 | 3.5.2.5.1 | 3.7.4.3.1 3.7.4.3.2 | 3.6.4.5.2 | 3.3.2.4.5 3.3.2.4.7

## Slide 16: Typical Requirements Classification Schema for a Large Complex System
System Requirements
Document
System Specification
Interface Control Document
Segment 1
Segment 2
Segment 3

## Slide 17: The Ideal Traceability Process
Identification
Architecture
Selection
Classification
Allocation
Flowdown
To understand what must be traced, we need a defined process for developing
system architectural views, classification schemes, as well as processes for
specifying and verifying the products to be constructed.

## Slide 18: Steps to Accomplish Traceability
Receipt of
Requirements
Documents
Select Architecture
Form to Be Followed
Select Classification
Schema
Parse Document
and Assign
Unique Numbers
Allocate According to
Classification
Scheme
Establish Linkages
across all
Requirements
Generate
Traceability
Matrices
Maintain Traceability
Linkages in Database
Maintain Traceability
Links Across
Entire Project
3 options: shall statements, entire
paragraphs, or total set of statements
May be centered on functional aspects or
Performance and security or buyer’s organization.
Based on syntactic and semantic info
May be automated

## Slide 19: Return on Investment (ROI) for Traceability
It is not feasible to measure the ROI for traceability.
  Although most of the costs associated with implementation can be documented, the benefits are quite difficult to ascertain unless comparative case studies are conducted.
  Cost of implementation include
    The investment of time and effort of domain experts to provide system architectural perspectives and classification schema
    The initial cost of acquiring CASE tools
    The expended costs of training and maintenance of such tools
The benefits are largely intangible and are related to the avoided costs associated with rework and possible failure of the product to satisfy stakeholders.