## Slide 1: SM-515 Software Verification & Validation Fall 2002 Semester Lecture 6: Software Reviews 11/11/2002
Dr. Kıvanç DİNÇER
TÜBİTAK-UEKAE/İLTAREN
http://www.uao.tubitak.gov.tr/

## Slide 2: Software Reviews
Software Reviews:
  Reviews
  Inspections
  Walkthroughs
  Audits
“IEEE Std. 1028-1997, IEEE Standard for Software Reviews” addresses this topic.

## Slide 3: Overview – IEEE Std. 1028
The purpose of the standard is to define systematic reviews applicable to software acquisition, supply, development, operation and maintenance. This standard describes how to carry out a review.
The primary purpose of such reviews is to identify anomalies in the review item, so that these can be corrected.
Anomaly (defect, error, fault, and bug):
Any condition that deviates from expectations based on requirements specifications, design documents, user documents, standards, and so on or from someone’s perceptions or experiences.
Anomalies may be found ... How?

## Slide 4: Review Types
Systematic Reviews
Systematic at least includes the following attributes:
a) Team participation,
b) Documented results of the review,
c) Documented procedures for conducting the review.
Nonsystematic Reviews
Reviews that do not meet the requirements of this standard.
The standard is not meant to discourage or prohibit the use of nonsystematic reviews for other purposes.

## Slide 5: Types of Software Reviews
Management Reviews
Technical Reviews
Inspections
Walk-throughs
Audits

## Slide 6: Management Reviews
A systematic evaluation of a software acquisition, supply, development, operation, or maintenance process:
  To monitor progress,
  To determine the status of plans and schedules,
  To confirm requirements and their system allocation,
  or to evaluate the effectiveness of management approaches used to achieve fitness for purpose.
Are carried out by, or on behalf of, the management personnel having direct responsibility for the system.
Support decisions about
  corrective actions,
  changes in the allocation of resources,
  or changes to the scope of the project.

## Slide 7: Technical Reviews
A systematic evaluation of a software product:
  To examine the suitability of the software product for its intended use
  To identify discrepancies from specifications and standards
  To confirm whether changes to the software product are properly implemented and affect only those system areas identified by the change specification
Are carried out by a team of qualified personnel.
Provide recommendations of alternatives and examination of various alternatives.

## Slide 8: Inspections
An examination of a software product
  to detect and identify software anomalies, including errors and deviations from standards and specifications.
Are peer examinations led by impartial facilitators who are trained in inspection techniques.
Determination of remedial or investigative action for an anomaly is a mandatory element.

## Slide 9: Walk-throughs
A static analysis technique
  the participants aks questions and make comments about possible errors, violation of development standards, and other problems.
A designer or programmer leads members of the development team or other interested parties

## Slide 10: Audits
An independent examination of a software product, software process, or set of software processes
  To assess compliance with specifications, standards, contractual agreements, or other criteria.

## Slide 11: Comparison of Review Types
Characteristic | Management Review | Technical Review | Inspection | Walk-through | Audit
Objective | Ensure progress: Recommend corrective action, ensure proper allocation of resources | Evaluate conformance to specs and plans; ensure change integrity | Find anomalies; verify resolution; verify product quality | Find anomalies; examine alternatives; improve product; form for learning | Independently evaluate compliance with objective stds and regulations
Decision-making | Mgmt team charts course of action; decisions made at the meeting or as a result of recommendations | Review team requests mgmt or technical leadership to act on recommendations | Review team chooses predefined product dispositions; defects must be removed | The team agrees on changes to be made by the author | Audited organization, initiator, acquirer, customer or user

## Slide 12: General Notes
For each review type, a Review Report must be generated.
  These reports themselves can be systematically reviewed.
The review items are referred to as software products by the standard..
The definition of software product is more loosely than IEEE Std.610.12 IEEE Standard Glossary of Software Engineering Terminology:
  (A) A complete set of computer programs, procedures, and associated documentation and data.
  (B) One or more of the individual items in (A).

## Slide 13: Benefits
Software reviews are the most important software V&V activity besides software testing.
  By evaluating various work products early in the software life cycle, any anomalies in the work products can be identified and corrected earlier than with testing alone.
    Helps to reduce project cost and schedule.
  They can reveal defects that would have been difficult to expose via testing.
    By complementing testing, can increase the quality of final product
  Software reviews specify formalized meetings. By improving the efficiency of meetings, they guide them for a specific purpose and outcome.
    This can improve the cost and schedule of software projects, and morale of the organization.
  They are easy to document, and thus provide objective evidence of design controls, as required for compliance with some regulations.

## Slide 14: Personnel Roles for Review Types
Characteristic | Management Review | Technical Review | Inspection | Walk-through | Audit
Group attendance | Management, technical leadership and peer mix | Technical leadership and peer mix | Peers | Technical leadership and peer mix | Auditors, audited organization, management and technical personnel
Group leadership | Usually the responsible manager | Usually the lead engineer | Trained facilitator | Facilitator or author | Lead auditor
Presenter | Project representative | Development team representative | A reader | Author | Auditors collect and examine info by audited organization

## Slide 15: Audience
This std is useful for both management and technical teams, for development, testing, and quality assurance personnel.
Both the customer and supplier, even the user, can be involved in software reviews.

## Slide 16: Project Phases Affected
Software reviews can be conducted during all project phases.
Other V&V tasks specified in IEEE Std.1012 for various phases, such as Criticality Analysis, Traceability Analysis, Hazard Analysis, Risk Analysis, and Interface Analysis can be performed via Technical Reviews, Inspections, or Walk-throughs.

## Slide 17: Possible Mapping to Review Types
IEEE Std.1012-1998 | 5.1.1 | Management Review of V&V | Management Review
 | 5.2.1 | System Requirements Review | Technical Review
 | 5.3.1 | Contract Verification | Management Review, Technical Review
 | 5.4.1 | Concept Documentation Evaluation | Technical Review
 | 5.4.2 | Software Requirements Evaluation | Technical Review, Inspection, Walk-through
 | 5.4.3 | Software Design Evaluation | Technical Review, Inspection, Walk-through
 | 5.4.4 | Source Code and Source Code Documentation Evaluation | Technical Review, Inspection, Walk-through
 | 5.4.6 | Installation Configuration Audit | Audit
 | 5.5.1 | Operating Procedures Evaluation | Technical Review, Inspection, Walk-through

## Slide 18: Detailed Description
IEEE Std.1028 specifies the following info for each type of review:
Introduction
Roles and Responsibilities
Inputs needed for the review
Entry Criteria: Conditions required for starting the review, including authorization and initiating event.
Procedures: The steps for the review including mgmt preparation, planning, overview meeting, preparation, examination, and rework activities.
Exit Criteria: Conditions required for completing the review.
Output: The minimum set of deliverables from the review, e.g., Review Reports.

## Slide 19: Management Reviews - Roles
Decision Maker:
  Determines if the review objectives have been met.
Review Leader:
  Plans and conducts the review, and issues the Mgmt Review Report.
Recorder:
  Documents anomalies, action items, decisions, and recommendations made during the review examination, and provides this to the review leader.
Management Staff:
  Participate the review.
Technical Staff:
  Provide info for the review.
Customer or User Representative:
  Optionally invited by the reviewer leader, to participate in the review, provide info for the review.

## Slide 20: Roles
The decision maker is the person for whom the management review is conducted.
A statement of objectives for the review is established by the management personnel for whom the review is being carried out.

## Slide 21: Management Review Process
Planning
Statement
Of
Objectives
Other
Inputs
Software
Product
Staff
Creates
Management
Preparation
Overview
Meeting
Overview of
Review
Procedures
Preparation
Optional - Can be conducted during the
beginning of the first review meeting
Usually specified via a Software Project Management Plan
Generate a list of action items, emphasizing risks
…
Identify anomalies why?

## Slide 23: Mgmt Review Report
- Decisions, rather than merely recommendations, can be made
  during the review. (unlike technical reviews and like inspections)
Decisions are focused on mgmt issues usually involving software
  life cycle processes.
Must contain the following info:
  The project being reviewed
  The review team members
  Review objectives
  Software product reviewed
  Specific inputs to the review
  Action item status (open/closed), ownership and target date (if open) or completion date (if closed)
  A list of anomalies identified by the review team that must be addressed for the project to meet its goals.

## Slide 24: Technical Reviews - Roles
Decision Maker:
  Determines if the review objectives have been met.
Review Leader:
  Plans and conducts the review, and issues the Technical Review Report.
Recorder:
  Documents anomalies, action items, decisions, and recommendations made during the review examination, and provides this to the review leader.
Management Staff:
  Can participate in the review for the purpose of identifying issues that require management resolution.
Technical Staff:
  Participate in the review and evaluate the software product.
Customer or User Representative:
  Optionally invited by the reviewer leader, to participate in the review, provide info for the review.

## Slide 25
Management Review Process
Planning
Statement
Of
Objectives
Other
Inputs
Software
Product
Staff
Creates
Management
Preparation
Overview
Meeting
Overview of
Review
Procedures
Preparation
Generate a list of action items, emphasizing risks
Identify anomalies why?

## Slide 27: Technical Review Report
Must contain the following info:
  The project being reviewed
  The review team members
  Review objectives and whether they were met
  Software product reviewed
  Specific inputs to the review
  Action item status (open/closed), ownership and target date (if open) or completion date (if closed)
  A list of resolved and unresolved product anomalies.
  A list of unresolved system or hardware anomalies or specification action items
  A list of management issues
  Any recommendation made by the review team on how to dispose of unresolved issues and anomalies
  Whether the software product meets the applicable regulations, standards, guidelines, plans and procedures without deviations.
- Information and recommendations are provided to management
  who will make decisions based on this input.

## Slide 28: Inspections - Roles
Inspection Leader:
  Plans and conducts the review, and issues the Inspection Report.
Recorder:
  Documents anomalies, action items, decisions, and recommendations made during the review examination, and provides this to the inspection leader.
Reader:
  Leads the inspection through the software product, for example, paraphrasing several lines, functions, paragraphs, or sections.
Author:
  Prepares the product for the inspection, provides info for the inspection, reworks the software product as needed following the inspection meeting.
Inspector:
  Identifies and describes anomalies in the software product.

## Slide 29: Roles
For successful inspections, it is important for the inspection leader to restrict the role of
the author to providing info regarding the work product
  And not to become engaged in defending the work product!
inspectors to identification and description of objective defects in the work product
  And not to allow subjective evaluation of the entire work product that might cause a defensive reaction on the part of the author.
- Individuals holding management positions over any member of the inspection team shall not participate in the inspection to encourage open exchange of ideas during the inspection.

## Slide 31: Comparison
More structured that a mgmt or technical review meeting.
  Because of the challenge of covering significant amounts of technical info within time constraints.
Unlike mgmt or technical reviews, inspections primarily focused on the identification of anomalies.
  The primary goal is to generate a list of action items emphasizing risks
  Inspections are conducted by technical personnel, and provide info to technical personnel.

## Slide 32: Inspection Report
Must contain the following info:
  The project being reviewed
  The inspection team members
  The inspection meeting duration
  Inspection objectives and whether they were met
  Software product inspected
  The size of the materials inspected (e.g., number of pages)
  Specific inputs to the review
  The anomaly list, containing each anomaly’s location, description, and classification.
  The inspection anomaly summary listing the number of anomalies identified by each anomaly category.
  The disposition of the software product.
  An estimate of the rework effort and rework completion date.

## Slide 33: Software Product Disposition
Accept with no or minor rework.
  The product is accepted as is.
Accept with rework verification.
  To be accepted after the inspection leader or a designated member verifies rework.
Re-inspect.
  At a minimum, the software product areas changed to resolve anomalies identified in the last inspection, as well as side effects of those changes.
The disposition of the sw product should be based on the number and severity of the anomalies identified,and the estimated rework effort.
  A re-inspection should be performed if the scope of the rework is substantial, the rework cannot be clearly specified, or side effects of the rework are possible.

## Slide 34: Categorization of Anomalies
Although it is not necessary, anomalies can be categorized acc.to IEEE Std.1044 IEEE Standard Classification for Software Anomalies.
Mandatory categories by IEEE Std.1044 are as follows:
  Actual cause
  Disposition
  Project activity
  Project cost
  Project phase
  Project schedule
  Resolution
  Severity
  Source
  Symptom
  Type

## Slide 35: Anomaly Ranking
As a non-mandatory aspect of data collection during inspections, the std suggest the following anomaly ranking:
  Anomalies may be ranked by potential impact on the software product as
    Major: Anomalies that would result in failure of the software product or an observable departure from specification.
    Minor: Anomalies that deviate from relevant specifications but will not cause failure of the software product or an observable departure in performance.
  In any case, anomalies should be evaluated for risk.
The inspection leader is authorized to make decisions regarding
required rework of the software product. It delegates decision-making responsibility to technical personnel.

## Slide 36: Walk-Throughs
Walk-Through Leader:
  Plans and conducts the walk-through, defines the objectives of the walk-through and esures that these are met, and issues Walk-Through Report.
Recorder:
  Documents decisions and identified actions during the meeting.
Author:
  Presents the software product in the walk-through.
Team Member:
  Participates in the walk-through.
The Author can function as the leader and/or as the recorder. Only one other team member is sufficient to conduct a walk-through.

## Slide 37: Walk-Throughs
Cost and schedule of walk-throughs are lower and shorter, respectively, than those of inspections.
They are easier to implement from the point of view of managing the review team dynamics
  Because there is less chance of putting the author in a defensive position.
However, walk-throughs are not as effective, as well-conducted inspections in identifying anomalies, for the very reasons that they are easier to implement.

## Slide 38: Walk-Throughs
Like inspections, walk-throughs are primarily focused on the identification of anomalies.
  Because, like inspections, walk-throughs are conducted by technical personnel, and provide info to technical personnel.

## Slide 39: Walk-Through Report
Must contain the following info:
  The software product being examined
  The walk-throughs team members
  Statement of objectives and whether they were met
  A list of recommendations made regarding each anomaly
  A list of actions, due dates, and responsible people
  Any recommendations made by the walk-through team on how to dispose of deficiencies and unresolved anomalies.
  Any proposals made by the walk-through team for follow-up walk-throughs.
Classification of anomalies can be performed in the same manner as in inspections.

## Slide 41: Walk-Throughs - Comparison
The decision-making process for a walk-through is more restricted than for an inspection
  Walk-through is more oriented toward providing info, and less oriented to reworking of anomalies.
An inspection cannot be completed until the software has been accepted and anomalies have been resolved, whereas the exit criteria for a walk-through is only the following:
  The entire software product has been examined.
  Recommendations and required actions have been recorded.
  The walk-through output has been completed.

## Slide 42: Walk-Throughs - Comparison
In an inspection, re-inspection might be mandated, whereas in a walk-through it can only be proposed.
In a sense, it is an “inspection-lite” useful to small organizations
  that do not have the personnel resources and process maturity for conducting inspections,
  or that are not willing to delegate as much decision-making to technical personnel as is required for inspections.