## Slide 1
Chapter 2 ITERATIVE, EVOLUTIONARY, AND AGILE
Objectives
Provide motivation for the content and order of the book
Define an iterative and agile process
Define fundamental concepts in the Unified Process.
“You should use iterative development only on projects that you want to succeed.” - Martin Fowler

## Slide 2: Waterfall (Sequential) Lifecycle
promotes big up-front “speculative” requirements and design steps before programming.
was historically promoted due to belief or hearsay rather than statistically significant evidence.*
  Success/failure studies show that the waterfall is strongly associated with the highest failure rates for software projects.
  On average, 45% of the features are never used, and early schedules and estimates vary up to 400% from the actuals.
We should approach to the author’s such claims very carefully!
Waterfall is still the preferred approach in many projects. [KD]

## Slide 3: Why the waterfall lifecycle fails?
The key false assumption:
  The specifications are predictable and stable and can be correctly defined at the start, with low change rates.
  But change is a constant on software projects.
    A typical software project experienced a 25% change in requirements (Boehm and Papaccio 1988)

## Slide 4
Fig. 2.3 Percentage of change on software projects of varying sizes. (Jones 1997)

## Slide 5: Iterative and Evolutionary Development
involves early programming and testing of a partial system, in repeating cycles.
relies on short quick development steps (or iterations), feedback and adaptation to clarify the requirements and design so successively enlarging and refining a system.
  normally assumes that the development starts before all requirements are defined in detail, feedback is used to clarify and improve the evolving specifications.
Each iteration will include requirements, analysis, design, implementation, and test.
Current research demonstrates that iterative methods are associated with higher success and productivity rates, and lower defect levels.*

## Slide 6
Fig. 2.2 Iterative feedback and evolution leads towards the desired system. The requirements and design instability lowers over time.

## Slide 7: Timeboxing
A key idea is that iterations are timeboxed, or fixed in length.
  Most iterative methods recommend in iteration length bw 2 – 6 weeks.
  If it seems that it will be difficult to meet the deadline, the recommended response is to de-scope
    De-scoping: removing tasks or requirements from the iteration, and including them in a future iteration, rather than slipping the completion date.

## Slide 8: Fig. 2.1 Iterative and Evolutionary Development (also known as iterative and inceremental development; spiral development and evolutionary development)
Requirements
Design
Implementation& Test&Integration&More Design
Final Integration & System Test
3
weeks
(
for example)
The system grows incrementally
.
Time
Requirements
Design
Implementation& Test&Integration&More Design
Final Integration & System Test
Each iteration is an executable
but incomplete system;
A subset of the final system
(but not a throw-away prototype!)
Iterations are fixed in
length or timeboxed.
Feedback from iteration N
Leads to refinement and
adaptation of
The requirements and
design in
İteration N+1

## Slide 9
Fig. 2.4 Evolutionary analysis and design – the majority in early iterations.
Iteration
1
Iteration
2
Iteration
3
Iteration
4
Iteration
5
20
%
2
%
r
e
q
u
i
r
e
m
e
n
t
s
s
o
f
t
w
a
r
e
30
%
5
%
r
e
q
u
i
r
e
m
e
n
t
s
s
o
f
t
w
a
r
e
50
%
8
%
90
%
90
%
20
%
10
%
requirements workshops
Imagine this will
ultimately be a
20
-
iteration project
.
In evolutionary iterative
development
,
the
requirements evolve
over a set of the early
iterations
,
through a
series of requirements
workshops
(
for
example
).
Perhaps
after four iterations and
workshops
,
90
%
of the
requirements are
defined and refined
.
Nevertheless
,
only
10
%
of the software is
built
.
1
2
3
4
5
...
20
week
1
M
T
W
Th
F
week
2
M
T
W
Th
F
week
3
M
T
W
Th
F
kickoff meeting
clarifying iteration
goals with the team
.
1
hour
team agile
modeling
&
design
,
UML
whiteboard
sketching
.
5
hours
start
coding
&
testing
a
3
-
week iteration
de
-
scope
iteration
goals if
too much
work
final check
-
in
and code
-
freeze for the
iteration
baseline
demo and
2
-
day
requirements
workshop
next
iteration
planning
meeting
;
2
hours
Most OOA
/
D and
applying UML during
this period
Use
-
case modeling
during the workshop

## Slide 10: Build-Feedback-Adapt Cycles
In complex changing systems, feedback and adaptation are key ingredients for success:
  Feedback from early development, programmers trying to read specifications, and client demos
    to refine the requirements.
  Feedback from tests and developers
    to refine the design and models.
  Feedback from the progress of the team tackling early features
    to refine the schedule and estimates.
  Feedback from the client and marketplace to re-prioritize the features
    to tackle in the next iteration.

## Slide 11: Benefits to Iterative Development
Less project failure, better productivity, and lower defect rates
Early rather than late mitigation of high risks
Early visible progress
Early feedback, user engagement, and adaptation
Managed complexity;
  the team is not overwhelmed by “analysis paralysis” or very long and complex steps
The learning within an iteration can be methodically used to improve the development process itself, iteration by iteration.

## Slide 12: The Unified Process (UP)
“People are more important than any process. Good people with a good process will outperform good people with no process any time.”
– Grady Booch
A software development process describes an approach to building, deploying, and possibly maintaining software.
UP has emerged as a popular and effective iterative software development process for building OO systems.
  In particular, the Rational Unified Process, as modified at Rational Software, is widely practiced and adopted by industry.

## Slide 13: Unified Process (UP)
UP encourages a combination of risk-driven and client-driven iterative planning.
A detailed plan (called the Iteration Plan) only plans with greater detail one iteration in advance. Detailed planning is done adaptively from iteration to iteration.
The goals of the early iterations are chosen to
  Identify and drive down the highest risks.
    Includes the practice of architecture-centric iterative development - Early iterations focus on building, testing, and stabilizing the core architecture.
    Tackles the difficult things first.
  Build visible features that the client cares most about.

## Slide 14: Advantages of UP
The UP puts an emphasis on addressing very early high risks areas.
It does not assume a fixed set of firm requirements at the inception of the project, but allows to refine the requirements as the project evolves.
  Requirements and designs are not completed before implementation. They adaptively emerge through a series of iterations, based on feedback.
It does not put either a strong focus on documents or ‘ceremonies’
  Prefer a small set of UP activities and artifacts.
  Apply the UML with agile modeling principles .
The main focus remains the software product itself, and its quality.

## Slide 15
Fig. 2.6 Schedule-oriented terms in the UP

## Slide 16: Agile Methods and Attitudes
Agile development methods usually
  apply timeboxed iterative and evolutionary development,
  employ adaptive planning,
  promote incremental delivery,
  and include other values and practices that encourage agility – rapid and flexible response to change.
Existing Agile Methods :
  Rational Unified Process (RUP), Extreme Programming (XP), Feature Driven Development (FDD), ...

## Slide 17: Agile Modeling
The purpose of modeling (sketching UML, …) is primarily to understand, not to document.
  The very act of modeling can and should provide a way to better understand the problem or solution space.
From this viewpoint, the purpose of “doing UML or OOA/D” is not for a designer to create many detailed UML diagrams that are handed off to a programmer,
  but rather to quickly explore alternatives (more quickly than with code) and the path to a good OO design.

## Slide 18
Fig. 2.5 A UML sketch of a sequence diagram from a project

## Slide 19: UP Phases
1 Inception
  Inception is not a requirements phase; rather a feasibility phase, where just enough investigation is done to support a decision to continue or stop.
  The life-cycle objectives of the project are stated, so that the needs of every stakeholder are considered. Scope and boundary conditions, acceptance criteria and some requirements are established.
  Approximate vision, business case, scope, vague estimates.
2 Elaboration
  An analysis is done to determine the risks, stability of vision of what the product is to become, stability of architecture and expenditure of resources.
  Refined vision, iterative implementation of core architecture, resolution of high risks, identification of most requirements and scope, more realistic estimates.

## Slide 20: UP Phases (2)
3 Construction
  The Construction phase is a manufacturing process. It emphasizes managing resources and controlling operations to optimize costs, schedules and quality. This phase is broken into several iterations.
  Iterative implementation of the remaining lower risk and easier elements, and preparation for deployment.
4 Transition
  The transition phase is the phase where the product is put in the hands of its end users. It involves issues of marketing, packaging, installing, configuring, supporting the user-community, making corrections, etc.
  Beta tests, deployment.

## Slide 21
Fig. 2.7 UP disciplines

## Slide 22: UP Disciplines
Requirements Discipline
  The purpose of this discipline is to engineer the requirements for the project, including their identification, modeling, and documentation.
Analysis & Design Discipline
  The purpose of this discipline is to evolve a robust architecture for the system based on the requirements, to transform the requirements into a design, and to ensure that implementation environment issues are reflected in the design.
Environment Discipline
  The purpose of this discipline is to support development work. Practically all the work in this workflow are done in Inception phase.
  The activities include implementing and configuring UP , selecting and acquiring required tools, developing in-house tools and providing software and hardware maintenance and training.

## Slide 23
Chapter 3 CASE STUDIES
Objectives
To introduce the chosen case studies.
“Few things are harder to put up with than a good example.” - Mark Twain

## Slide 24: Ongoing Case Studies
Case One: The NextGen POS System
  A Point of Sale (POS) System is a replacement for a cash register that adds many computer services to the traditional cash register. Most retail stores now use POS systems.
Case Two: The Monopoly Game System
  We will not refer to this one.

## Slide 25: Architectural Layers
User Interface
  (minor topic)
Application Logic and Domain Objects
  Sale and Payment (main topics)
Technical Services
  Log and Persistence (secondary topics)

## Slide 26
Fig. 3.1 Sample layers and objects in an o-o system, and the case study focus

## Slide 27: Iterative Learning/Development
The text is organized in three iterations.
Each iteration will deliver a product to the customer, with subsequent iterations adding features to the earlier ones.
Each iteration will do analysis and design only on the features for the current release of the software.
Fig. 2.9 Book organization is related to the UP phases and iterations